## Slide 1
企业内部沟通交流
APP+WEB
3B组
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 2
内容
项目任务及研发过程
项目进度及里程碑
项目技术及辅助工具
项目工作量数据
01
02
03
04
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
05
06
设计变更及应对情况
项目相关活动及结果

## Slide 3
PART
01
项目任务及研发过程
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 4
01
项目内容
移动应用（App）方兴未艾，特别是聊天沟通类的app满足了人们即时沟通交流的需求。不过这些App也将生活与工作混在一起，很多职场人士是无法处理得当。使用这类App进行工作交流的话，可能前一秒还在交流工作的事情，后一秒就和朋友闲聊，刷朋友圈去了。
此外许多企业内部信息泄露或被骗的新闻不断传出，也让企业内部沟通app的市场需求越来越大。使用企业内部沟通app可开展企业内部管理，加强企业成员间更好更快地交流和互动，有效提高企业管理效率。
本产品基于项目背景描述，希望构建专用于企业内部沟通交流的软件。
关于软件分别有网页版和移动设备版，使用范围广泛。
为了更好的开发产品，针对企业内部将用户分为管理员、部长、部员三个等级，从而使权限以及功能简单分明。
项目背景
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
项目目标

## Slide 5
02
产品功能实现设计
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
 | 功能名称 | 功能说明 | 备注
WEB | 组织结构管理 | 定义企业树形结构，添加、删除及修改部门信息，修改部门部长 | 管理员
WEB | 用户管理 | 添加、删除、修改人员信息；禁用或激活人员 | 管理员
WEB | 任务管理 | 添加符合格式要求的Activiti流程定义文件并部署相应流程，修改流程名，删除已部署流程 | 管理员
WEB | 发布通知 | 发布MarkDown格式的通知，查看已经发布的通知，接收的通知 | 部长
APP | 聊天 | 和企业内任意成员进行私聊，部长可开启子部门所组成的群聊 | 所有成员
APP | 任务处理 | 开启已部署的任务，处理任务，查看已经结束的任务 | 所有成员
APP | 查看通知 | 查看已读或者未读通知，未读通知通知栏会推送 | 所有成员

## Slide 6
03
Web端页面设计
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 7
04
APP端页面设计
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 8
01
03
04
廖祥森
小组组长，担任移动端开发与web端开发
焦点
担任web端开发
陈潢
担任后端开发
05
团队分工
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 9
01
02
03
04
对用户需求进行分析，确定设计原型，使用墨刀制作出原型设计DEMO
04
研发过程
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
完成静态页面，展现产品功能设计
APP及网页与服务器交互，前后端搭建
测试，确定产品最终版本，撰写文档

## Slide 10
PART
02
项目进度及里程碑
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 11
01
02
03
04
需求分析 + 原型设计
3月
进度与里程碑
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
技术探索 + 约定接口格式 + 通信测试DEMO
4月
APP与WEB的静态界面 + 聊天DEMO + 后端与Activiti的集成 + Docker与DaoCloud持续集成
5月 – 6月中旬
前后端对接 + 功能测试
6月中旬 – 7月中旬

## Slide 12
PART
03
项目技术及辅助工具
dream what you want to dream; go where you want to go; be what you want to be, because you have only one life and one chance to.
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 13
Karma + Jasmine +JUnit
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Sublime Text 3 + WebStorm + intellij idea
Tomcat + Nginx
IDE
服务器
测试
集成与发布
01
工具
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
Git(版本控制) + Github(代码托管)

## Slide 14
01
02
03
04
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
02
技术
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
APP借助Ionic与Cordova跨平台开发框架；
APP的聊天部分借助极光推送第三方推送服务
WEB的UI设计借助Bootstrap；
整体采用Angular1作为开发框架

## Slide 15
PART
04
项目工作量数据
dream what you want to dream; go where you want to go; be what you want to be, because you have only one life and one chance to.
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 16
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
01
GitHub项目
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
https://github.com/EnInternalChat

## Slide 17
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
02
代码commit数据
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 18
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
02
代码行数
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
APP端
TypeScript 3661行
HTML 751行
Sass 1233行
合计 5645行
WEB端
JavaScript 3246行
HTML 1129行
合计 4375行
服务端

## Slide 19
PART
05
设计变更及应对情况
dream what you want to dream; go where you want to go; be what you want to be, because you have only one life and one chance to.
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 20
之Web端页面设计变更
第一版WEB页面没有使用WEB开发框架，并且没有公司部门树形结构的展示，为了之后开发的便利性因此弃用。
首先，切换WEB页面模板，添加树形结构支持控件，添加Markdown在线编辑器。
其次，对纯静态网页添加angularJS框架代码，为与后端连接交互做准备
WEB端企业部门树形结构动态添加与删除。
SimpleMDE在线markdown编辑器，前后端通知统一采用marked.js进行渲染
Bootstrap相应式UI框架，适配多种尺寸的屏幕分辨率
变更原因
应对
01
设计变更与应对
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
结果

## Slide 21
之APP端设计变更
最早采用ionic1作为开发框架，UI不够美观。
一开始打算使用WebSocket开发聊天功能，开发难度较高。
首先，切换为ionic2开发框架，借助Angular2作为底层的开发框架。
其次，调研世面上常用的第三方通信服务的使用，确定使用激光推送JMessage作为通信模块的实现方式
Ionic2开发的APP界面更加美观，并且采用TypeScript作为开发语言，具有类型检查机制，提高了开发效率。
激光推送JMessage使用简单，并且支持Ioinc框架，减少了通信模块的开发难度
变更原因
应对
01
设计变更与应对
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
结果

## Slide 22
之服务端设计变更
第一版WEB页面没有使用WEB开发框架，并且没有公司部门树形结构的展示，为了之后开发的便利性因此弃用。
变更原因
应对
01
设计变更与应对
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
结果

## Slide 23
PART
06
项目相关活动及结果
dream what you want to dream; go where you want to go; be what you want to be, because you have only one life and one chance to.
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 24
小组讨论原定为每周六下午，后改为每周五课后及下周一晚。
小组会主题：
上周五软工课后分配的任务完成情况及本周个人任务
小组讨论共计16次
详见3B组《会议记录》
01
02
03
04
01
小组讨论日志
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 25
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
https://github.com/njuics/se2017/wiki/%E4%BC%9A%E8%AE%AE%E8%AE%B0%E5%BD%95-3B
02
04
02
会议记录
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 26
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
https://github.com/njuics/se2017/wiki/%E5%9B%A2%E9%98%9F%E5%88%86%E5%B7%A5-3B
02
04
02
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8
团队分工

## Slide 27
SE2017-3B
企业内部沟通交流
thanks
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 28
S
T
W
Weakness
Lorem ipsum dolor sit amet,consectetur adipisicing elit, sed do eiusmod tempor
Strenghts
sLorem ipsum dolor sit amet,consectetur adipisicing elit, sed do eiusmod tempor
Threats
Lorem ipsum dolor sit amet,consectetur adipisicing elit, sed do eiusmod tempor
O
Opportunities
Lorem ipsum dolor sit amet,consectetur adipisicing emit, sed do eiusmod tempor.
02
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 29
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
04
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
02
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
01
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
03
02
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 30
PART
03
INSERT TEXT HERE
dream what you want to dream; go where you want to go; be what you want to be, because you have only one life and one chance to.
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 31
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
01
02
03
04
03
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 32
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
03
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 33
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
01
02
03
04
03
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 34
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
03
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 35
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
01%
02%
03%
04%
03
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 36
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Continually deliver market positioning manufactured products whereas maintainable customer service. Rapidiously actualize e-business materials before viral vortals. Compellingly deliver prospective catalysts for change before economically sound meta-services. Intrinsicly enable optimal results for error-free architectures. Conveniently drive professional communities for extensive functionalities.
03
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 37
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
If you were a teardrop ，in my eye, for fear of losing you，I would never cry
Your title here
03%
04%
01%
02%
04
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 38
ADD YOUR TITLE
Compellingly deliver prospective catalysts for change before economically sound meta-services.
Compellingly deliver prospective catalysts for change before economically sound meta-services.
Compellingly deliver prospective catalysts for change before economically sound meta-services.
Compellingly deliver prospective catalysts for change before economically sound meta-services.
ADD YOUR TITLE
ADD YOUR TITLE
ADD YOUR TITLE
04
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 39
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
04
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 40
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 50 | 50
50%
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 70 | 30
70%
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 25 | 75
25%
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 81 | 9
81%
Powerpoint is a complete presentation graphic package it gives you everything you need
Add your title
Powerpoint is a complete presentation graphic package it gives you everything you need
Add your title
Powerpoint is a complete presentation graphic package it gives you everything you need
Add your title
Powerpoint is a complete presentation graphic package it gives you everything you need
Add your title
04
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 41
01
02
03
04
05
06
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
04
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8

## Slide 42
04
03
02
01
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
Key Words Here
Vivamus Quam Dolor, Tempor Ac Gravida Sit Amet, Porta Fermentum Magna. Aliquam Euismod.
04
CREATIVE INFO DESIGN
compellingly deliver prospective catalysts for change
e7d195523061f1c0205959036996ad55c215b892a7aac5c0B9ADEF7896FB48F2EF97163A2DE1401E1875DEDC438B7864AD24CA23553DBBBD975DAF4CAD4A2592689FFB6CEE59FFA55B2702D0E5EE29CDFC0DD98BC7D6A39AC4E055256EE11BBEDCDB7C9722D66262996B68DE860BD3C77EBCAECB599909EC0E07B61811075331ABCDE6990254B8C8